ScholarPath full-product team tracker

Single operating document for Haidar, Codex, Claude, Gemini, product, design and engineering

Current decision: the 14 August beta deadline is removed. We are building a full product. A module is only Done when it is implemented, connected, verified and safe to build upon.

# How to use this document

Before starting work, claim a task in the priority ledger and add your name or agent name as owner.

After work, update status, files changed, verification run and commit/PR reference in the Markdown mirror: SCHOLARPATH_TEAM_TRACKER.md.

Do not describe UI-only work, demo data or unreviewed extracted data as complete.

If two agents may edit the same module, one person coordinates the contract/schema first.

# Executive truth

| Area | Status | What is true now | What must happen next |
| --- | --- | --- | --- |
| Platform | Partial | Next.js shell, Supabase connection and protected admin shell exist; local build, typecheck and 24 tests pass. | Prove live student/admin journeys and production deployment. |
| Opportunity data | Partial | Governed source registry, Edge worker, snapshots, candidates and review queue exist. EACEA has 220 discovery leads. | Build official source packs, structured extractors and reviewer publishing. |
| Recommendations | Partial | Eligibility/explainability direction exists. | Use reviewed published data only; add deterministic scoring contract and golden profiles. |
| User experience | Partial | Global green loader was replaced; admin navigation no longer mixes operations and admin. | Founder mobile/desktop acceptance and interaction consistency. |
| Public release | Partial | Backend is active; local verification passed. | Security hardening, Vercel, monitoring, backups and acceptance proof. |

# Module scoreboard

| Module | Status | Completed | Remaining |
| --- | --- | --- | --- |
| App shell and navigation | Partial | Urbanist shell; neutral route progress; admin route cleanup. | UX acceptance; remove remaining legacy visual inconsistency. |
| Authentication and roles | Partial | Supabase Auth and protected admin routes. | Recovery and redirect QA; two-student and reviewer/admin isolation tests. |
| Student profile | Partial | Profile flow and validation structure. | Live save proof; controlled dropdown data; completeness score. |
| Student pathway report | Partial | Report and pathway experience concept. | Live sourced outputs with uncertainty, evidence impact and task links. |
| Recommendation engine | Partial | Deterministic eligibility and explainability direction. | Versioned scoring contract; 30 golden profiles; fairness checks. |
| Tasks, deadlines and Kanban | Partial | Task/Kanban interface direction. | Evidence-gap tasks, impact scoring, deadline reminders and completion sync. |
| Opportunity ingestion | Partial | Registry, worker, snapshots, candidates, review queue. | Global source packs, parsers, structured fields, freshness monitoring. |
| Admin command center | Partial | Protected source, review and run tabs at /admin. | Bulk review and source health/failure visibility. |
| Country intelligence | Partial | Data model and UX direction. | Current sourced country/city facts: costs, visa, work, safety, community and salaries. |
| Institution directory | Partial | Database/UI support. | Institutions, campuses, programmes, intakes, equivalence and document rules. |
| Rankings | Not started | Rankings intentionally are context, not recommendation logic. | Permission/licensing decision, history and comparison UI. |
| Security and privacy | Partial | Protected APIs and RLS/auth structure. | Advisor fixes, leaked-password protection, isolation proof, audit/retention review. |
| Deployment and observability | Partial | Local quality gates pass; Supabase connected. | Vercel, monitoring, uptime, backup and rollback proof. |

# Opportunity coverage

| Source area | Status | Current position | Next step |
| --- | --- | --- | --- |
| EACEA / Erasmus Mundus | Partial | 220 discovery candidates; never auto-publish. | Adopt verified records, extract structured facts, reviewer publish. |
| Chevening, DAAD, Ireland, Netherlands | Partial | Official detail sources registered. | Source-specific extractors and review queues. |
| Leeds, Saarland, Trinity | Partial | First university programme detail sources registered. | Generalise into institution/course ingestion. |
| Commonwealth, Australia Awards, MEXT | Ready to build | Official sources researched. | Adapter, parser and fixture for each source. |
| Turkiye, Stipendium Hungaricum, EduCanada | Ready to build | Official sources researched. | Adapter, parser and fixture for each source. |
| Fulbright, Korea GKS | Ready to build | Official programme pages researched. | Country-aware packs and eligibility normalisation. |
| Manaaki New Zealand, IsDB | Partial | Official portals identified. | Confirm extraction policy then design parser. |

# Priority task ledger

| ID | Priority | Task | Acceptance evidence |
| --- | --- | --- | --- |
| P0-01 | P0 | Publish versioned opportunity schema and mandatory review fields. | Incomplete candidate cannot publish. |
| P0-02 | P0 | Add official source packs: Commonwealth, Australia Awards, MEXT, Turkiye, Stipendium, EduCanada, Fulbright and GKS. | Each has host allowlist, parser fixture, schedule, source URL and failure reporting. |
| P0-03 | P0 | Complete candidate to reviewed/published/rejected reviewer workflow. | Reviewer can publish a valid record and it appears in Discover. |
| P0-04 | P0 | Connect published opportunities to one deterministic recommendation contract. | Discover, Today and Report show stable, explainable results. |
| P0-05 | P0 | Generate impact-prioritised Kanban tasks from missing eligibility evidence. | Blocked recommendation links to owner, due date, impact and completion effect. |
| P0-06 | P0 | Run live student and admin browser acceptance journeys. | Auth-profile-recommendation-report-task and source-review-publish both pass. |
| P0-07 | P0 | Resolve Supabase advisor issues and prove role isolation. | No critical finding; unrelated students cannot access each other; staff roles proven. |
| P1-01 | P1 | Build country intelligence source/review workflow. | Initial target countries have current, sourced facts with update dates. |
| P1-02 | P1 | Build institution, campus, programme and intake directory ingestion. | Published directory data is distinct from opportunity data and filterable. |
| P1-03 | P1 | Add 30 golden profiles and recommendation regressions. | Expected eligibility, reasons and ordering documented; tests pass. |
| P1-04 | P1 | Deploy Vercel with monitoring and rollback procedure. | Production smoke test, alert destination and rollback documented. |
| P2-01 | P2 | Add rankings as transparent licensed context only. | License recorded; rankings never override fit or affordability. |
| P2-02 | P2 | Complete mobile UX and interaction polish. | Founder signs off desktop/mobile accessible states. |

# Blockers that matter

| Blocker | Why it matters | Unblock action |
| --- | --- | --- |
| Few reviewed/published opportunities | Global recommendations would be unreliable. | Complete P0-01 to P0-03. |
| No recommendation regression set | Scoring changes can silently harm students. | Complete P1-03. |
| Security acceptance incomplete | Public release risk. | Complete P0-07 and verify live settings. |
| Vercel/monitoring not proven | No dependable public release path. | Complete P1-04. |
| Founder UX acceptance pending | Quality remains subjective and inconsistent. | Complete P0-06, then P2-02. |

# Data safety rule

ScholarPath may discover opportunities automatically, but it must only recommend records that are current, official-source-linked, structurally complete, reviewed and published. It must never invent scholarship, admission or visa probabilities.